SMART SURGICAL TEAM

# Codebase and File Hygiene Handoff

Dead code, generated artifacts, duplication, maintainability, test coverage, and a safe cleanup plan

| Status | Read-only assessment | Reviewed | 8 August 2026 |
| --- | --- | --- | --- |
| Repository | f7ea7b2 (main) | Audience | Engineering, product, operations |
| Change policy | No application changes made | Confidence | Evidence-based; no destructive testing |

No deletions performed All classifications in this document are recommendations only. The repository, generated outputs, local worktrees, source archives, and application code were left unchanged. Items labeled candidate require a final owner/runtime check before removal.

# Executive summary

The codebase is structurally coherent and passes TypeScript compilation, but repository hygiene is being undermined by ignored-yet-tracked deployment archives, an overbroad ignore pattern that hides a real API route from common tooling, generated/local directories totaling over a gigabyte, stale documentation, confirmed dead UI code, duplicated assets, and a small cluster of corrupted interface strings. The largest immediate repository win is removing two tracked 48.52 MB deployment archives after verifying they are not part of a release process.

The review distinguishes four categories: confirmed dead or generated material; strong cleanup candidates; archival/source material that should move outside the deployable repository; and active files that should be refactored but not deleted. This separation matters because the local cases corpus and .claude worktrees may contain valuable user work even though they are large.

| Disposition | Meaning | Examples |
| --- | --- | --- |
| Remove after standard check | Tracked/generated or unreferenced code with direct evidence. | site-package*.tgz, /specimen route, unused LibraryPanel, corrupted labels once repaired. |
| Candidate; verify first | No static references or legacy selector families; dynamic/runtime use is possible. | Unused public images, legacy CSS families, duplicate source/public assets. |
| Archive / govern | Useful source or historical material that should not be in the deploy path. | cases corpus, design-source assets, old plans/specs. |
| Refactor, do not delete | Active and valuable but oversized or coupled. | AdminWorkspace, admin mega-route, globals.css, icons.tsx. |

# Repository inventory

| Area | Observed size / count | Assessment |
| --- | --- | --- |
| Tracked repository | ~215 files; 156,999,408 bytes (~149.7 MB) | Disproportionately dominated by two deployment archives and large raster assets. |
| node_modules | 28,423 files; ~660.34 MB | Generated dependency cache; expected locally, never source-controlled. |
| .wrangler | 443 files; ~120.90 MB | Generated Cloudflare state/output; safe to regenerate when no local session relies on it. |
| dist | 219 files; ~55.08 MB | Generated production output; existing route tests currently import this tree. |
| .vinext | 91 files; ~1.96 MB | Generated framework output. |
| cases | 321 files; ~154.51 MB | Potentially valuable clinical/source corpus; archive and govern, do not classify as trash. |
| .claude/worktrees | ~217 files; ~149.73 MB | Untracked duplicate worktree; can contain active user changes; prune only after ownership check. |
| Largest tracked files | site-package.tgz and site-package-2.tgz, 48.52 MB each | Confirmed repository bloat; both are ignored but still tracked. |

Measurements are point-in-time local observations from 8 August 2026. Generated directory sizes vary by build and package-manager state.

# Highest-priority hygiene findings

| ID | Priority | Finding | Disposition |
| --- | --- | --- | --- |
| C-01 | P0 | cases/ ignore rule hides a tracked production API route | Fix ignore/lint scope immediately |
| C-02 | P0 | AdminWorkspace contains control characters/mojibake in visible UI | Repair and regression-test |
| C-03 | P1 | Two 48.52 MB deployment archives are tracked | Remove from tip; optionally clean history |
| C-04 | P1 | Public /specimen development page remains in production source | Remove or make development-only |
| C-05 | P1 | LibraryPanel and 11 icon exports have no references | Delete after one runtime/import check |
| C-06 | P1 | Large legacy CSS and image groups appear unreferenced | Instrument, verify, then prune |
| C-07 | P1 | Several active modules are oversized and highly coupled | Refactor by domain |
| C-08 | P1 | Documentation and schema intent have drifted | Rebaseline and archive history |
| C-09 | P2 | Generated/worktree trees contaminate lint and local storage | Narrow tool scope; prune safely |
| C-10 | P2 | Test coverage is shallow for APIs, RLS, admin, and accessibility | Add layered release gates |

# Detailed findings

## C-01  Overbroad ignore pattern hides a real API route

The unanchored cases/ entry in .gitignore matches any directory named cases, including app/api/topics/[slug]/cases. The route file is already tracked, so Git retains it, but ignore-aware searches and tools can omit it. The same issue explains why the file was absent from normal rg --files inventory. This is a tooling and change-detection risk, not merely tidiness.

.gitignore - contains unanchored cases/ pattern.

git ls-files -ci --exclude-standard - reports app/api/topics/[slug]/cases/route.ts and both site-package archives.

- Change the local corpus rule to /cases/ so it only matches the root directory.

- Add explicit ignores for .claude/worktrees and other generated trees to ESLint/tool configuration without masking application source.

- Add a CI check that fails when tracked files are also ignored, with narrowly documented exceptions if any are intentional.

## C-02  Corrupted characters in active admin UI

AdminWorkspace.tsx contains multiple C0 control characters and mojibake. Several are in user-facing rich-text toolbar labels, delete confirmation text, contributor status, apostrophes, and the chapter remove button. TypeScript and lint do not reject these bytes, so the defect can ship while the build remains green.

app/components/AdminWorkspace.tsx - control characters detected around lines 285, 344, 356, 381-382, 398, 441, 455, 473, 475, 541, 648, 820-821, 834, and 967.

Visible examples include the quote/list toolbar labels, delete confirmation, no-selection text, item apostrophe, and remove-chapter button.

- Replace every control/mojibake sequence with explicit, reviewed labels and accessible names.

- Run a repository-wide UTF-8/control-character check in CI, allowing tab, carriage return, and line feed only where expected.

- Add a focused admin-editor render test so toolbar labels and destructive confirmations are asserted as visible text.

## C-03  Tracked deployment archives

site-package.tgz and site-package-2.tgz are each approximately 48.52 MB, are tracked despite ignore rules, and contain old generated dist bundles. Together they consume roughly 97 MB of the 149.7 MB tracked snapshot. A targeted scan did not find Supabase service-key/JWT literals, but retaining deployment snapshots still increases accidental-secret and stale-code exposure.

- Confirm no deployment job consumes the root archives, then remove them from the current branch and publish artifacts through CI/release storage with retention controls.

- If repository clone size matters, plan a coordinated git filter-repo history cleanup. This rewrites history and should be a separate approved operation with backup and contributor communication.

- Add a CI size gate for unexpectedly large tracked files and a tracked-ignored-file check.

## C-04 to C-06  Dead code, legacy CSS, and unused assets

| Item | Evidence | Recommendation |
| --- | --- | --- |
| app/specimen/page.tsx + specimen.css | Source comments say delete once the type pairing is locked; the pairing is now documented. Route is publicly reachable and not proxied. | Remove, or gate it behind development-only build logic if it remains a design tool. |
| app/components/LibraryPanel.tsx | No import/reference found in tracked source. | Delete after a final case-sensitive/runtime import check. |
| 11 icon exports | IconFullscreen, IconThyroid, IconSalivary, IconLarynx, IconOral, IconOncology, IconSkull, IconSinus, IconLymphNodes, IconSkinLayers, IconPediatric have no references. | Remove unused exports, or move intended future icons to a non-bundled design catalog. |
| globals.css legacy families | Static scan found 119 selector candidates. Clear legacy families include anatomy-model, topic-branch, condition, case-thumb, content-tabs, research-dialog, and recommendation-grid. | Use coverage on representative routes; remove in small batches with screenshot regression. Update ScrollMotion hooks together. |
| Public raster assets | Many 1.5-3.1 MB PNGs have no source reference; current anatomy code uses anatomy-topics-model-v2.png. | Archive originals outside public/, keep only deployed variants, and verify dynamic/CMS references before deletion. |
| Duplicate staff/icons | 19 staff AVIFs are byte-identical under assets/identity/staff and public/staff; several icons also have source/public duplicates. | Define a single source-of-truth policy: source assets in design storage, runtime outputs in public/. |

Static-reference caveat A file or CSS selector with no source-literal reference is a strong candidate, not proof of deadness. CMS paths, generated names, CSS composition, runtime imports, metadata conventions, and deployment configuration can create indirect use. Validate with route coverage and runtime access logs before final deletion.

## C-07  Oversized active modules

| Module | Observed size | Refactor seam |
| --- | --- | --- |
| app/components/AdminWorkspace.tsx | 982 lines; ~84.6 KB | Split resource sections, editor, media manager, contributor picker, mutation hooks, schemas, and dialogs; dynamically load expensive editors. |
| app/components/icons.tsx | 440 lines | Separate icon groups or generate a typed registry; remove unused exports and enforce tree-shakable named imports. |
| app/api/admin/[resource]/route.ts | 366 lines | Resource-specific services/handlers, explicit schemas, authorization policies, audit events, and transactional persistence. |
| app/[locale]/page.tsx | 362 lines | Extract server data composition and section components; keep the route as an orchestration layer. |
| app/components/TopicsExplorer.tsx | 356 lines | Separate filtering/search state, topic tree, cards, and view modes. |
| app/components/ImageGallery.tsx | 288 lines | Separate viewer dialog, thumbnail strip, focus management, and media metadata. |
| app/lib/content.ts | 269 lines | Separate queries, mapping, access policy, and cache strategy; introduce generated DB types. |
| app/globals.css | 3,349 lines; ~222 KB | Split tokens/base/utilities/components/pages; delete legacy families after coverage validation. |

## C-08  Documentation and schema drift

HANDOFF.md and BUILD_PLAN.md contain statements that no longer match the tree: the handoff says deployment archives were removed although both are tracked, and several features described as later work already exist. Historical superpowers specifications and plans remain mixed with current operating documentation. The design-system master has corrected teal/ivory/copper tokens while some component examples still use unrelated green/cyan values. Database migrations retain tables and a public Supabase Storage bucket that are not aligned with the current R2/member metadata implementation.

- Replace the root handoff with a short current-state index: production architecture, source of truth, runbook links, known risks, and last verified commit/date.

- Move dated plans/specifications to docs/archive/YYYY-MM and mark them superseded rather than silently deleting historical decisions.

- Reconcile the design-system examples with the locked palette and product brief; remove contradictory newsletter/join patterns.

- Review unused schema objects such as user_saved_items, progress, webinars/registrations, contact_messages, and the old storage bucket. Migrate or deprecate deliberately; do not drop tables without production data checks.

## C-09  Generated and local workspace material

| Path | Classification | Safe handling |
| --- | --- | --- |
| node_modules/ | Regenerable | Delete only as routine local cleanup; restore with the pinned lockfile. |
| dist/, .vinext/, .wrangler/ | Generated/build state | Do not treat as source. Rebuild when needed. Existing tests currently depend on dist, so change the test harness before routine removal. |
| *.tsbuildinfo and local logs | Regenerable diagnostics | Ignore and clear under a standard clean script after confirming no troubleshooting session needs them. |
| .claude/worktrees/ | Potential active user work | Never bulk-delete blindly. Inspect worktree status and ownership, then prune with the owning tool. |
| cases/ | Source/data corpus | Keep outside Git/deploy output, encrypt/access-control, document provenance and retention, and import from an approved data location. |
| assets/ | Design/source assets | Retain only when they are the authoritative editable source; otherwise move to a versioned asset archive and keep optimized runtime files in public/. |

# Reliability and maintainability observations

- The admin save path replaces relationships with delete-then-insert operations. A partial failure can lose relationships. Move multi-table writes into a database transaction/RPC and return one result.

- Public events silently fall back to hardcoded event data on a database error or empty result. This can mask an outage and show stale information. Separate 'empty by design' from 'query failed,' emit telemetry, and expose a health signal.

- Admin mutations do not visibly revalidate public cache tags. With a 60-second cache window, editors can see stale content after a successful save. Trigger precise tag revalidation after committed writes.

- Saved items are stored as duplicated snippets in user_metadata while the schema includes user_saved_items. Normalize saved state/progress in dedicated tables with server-validated operations and clear migration ownership.

- Raw Supabase records and handwritten validation increase drift. Generate database types and use one shared schema library for request parsing, persistence mapping, and client forms.

- @types/sanitize-html is a type-only package in production dependencies. Move it to devDependencies during the next dependency maintenance change.

- The public topic API loads/filter-caches the broader card catalog in application memory. It is acceptable at current scale but should move to indexed database filtering and pagination as the library grows.

# Test and tooling assessment

| Check | Result | Gap / next step |
| --- | --- | --- |
| TypeScript | Pass: npx tsc --noEmit --incremental false | Keep as a required CI gate. |
| Route smoke suite | Pass: 16/16 | It imports the existing dist tree; add a clean build before tests and cover APIs/auth/admin/error states. |
| ESLint | Exit 0 with 36 warnings | Warnings are duplicated by .claude/worktrees. Main warnings are mostly raw img usage. Exclude worktrees and set a warning budget. |
| Whitespace/diff | git diff --check clean | Retain in CI. |
| Security tests | Not found | Add RLS, role matrix, ID tampering, upload, protected media, and headers tests. |
| Accessibility | No automated suite found | Add axe/Playwright on key routes plus manual keyboard/screen-reader checks. |
| Visual regression | Not found | Add representative LTR/RTL/mobile/admin screenshots before CSS/asset pruning. |
| Bundle/performance budget | Not found | Track route JS/CSS/image weight, LCP/CLS/INP, and fail material regressions. |

# Safe cleanup plan

## Phase 1 - Prevent tooling blind spots

- Anchor /cases/ at repository root and make lint/search/build exclusions explicit for .claude/worktrees and generated trees.

- Add tracked-ignored, large-file, UTF-8/control-character, and lint-warning-budget checks.

- Repair the confirmed corrupted AdminWorkspace labels and add a focused render test.

## Phase 2 - Remove confirmed dead/generated material

- Confirm release automation does not consume site-package*.tgz; remove both archives from the repository tip and store future artifacts in CI/release storage.

- Remove /specimen if the typography decision is final; otherwise make it development-only and unreachable in production.

- Delete LibraryPanel and the 11 unused icon exports after one final import/runtime check.

- Move type-only dependencies to devDependencies and add a documented clean command for generated outputs.

## Phase 3 - Evidence-led asset and CSS pruning

- Capture production/static access logs and Playwright coverage across every route, locale, viewport, theme, modal, and admin state.

- Create a deletion manifest with path, hash, size, evidence, owner, and recovery location. Archive high-resolution source assets before removing public copies.

- Remove legacy CSS families in small commits; compare screenshots and keyboard states after each batch.

- Generate optimized runtime variants and retain only the sizes/formats actually referenced by the application.

## Phase 4 - Modularize and rebaseline documentation

- Split AdminWorkspace, the generic admin route, globals.css, icons, content access, and complex explorers along the seams listed above.

- Introduce shared types/schemas, resource-specific authorization, transactional persistence, precise cache invalidation, and observability.

- Publish a current architecture/runbook index and archive superseded plans with dates and status banners.

# Deletion gate checklist

- Static references checked with case-sensitive source search and import graph.

- Dynamic/CMS/database references checked, including stored media paths and external embeds.

- Production access logs checked for an agreed observation window.

- LTR/RTL, light/dark, desktop/mobile, signed-in/out, modal, empty, loading, and error states exercised.

- Accessibility tree and keyboard path unchanged or improved.

- Clean install/build/typecheck/lint/tests and visual regression pass.

- Recovery path documented: Git restoration for source; versioned object/archive for binaries and source assets.

- Owner approves removal and confirms no deployment/import job depends on the item.

# Acceptance criteria for the cleanup program

| Metric | Target |
| --- | --- |
| Tracked ignored files | 0, except explicitly documented generated fixtures. |
| Tracked deployment archives | 0; CI/release storage owns build artifacts. |
| Control characters in source | 0 outside documented binary/generated files. |
| Public development routes | 0 in production builds. |
| Lint | No duplicate worktree scan; warning count ratchets downward to zero. |
| CSS/assets | Every deployed asset has an owner/reference; route CSS and image weight have budgets. |
| Documentation | Current-state index names source of truth, deployment path, data stores, access model, and last verification date. |
| Tests | Clean-build route/API/security/a11y/visual suites are release gates. |

# Appendix: high-value removal/archive candidates

The following examples came from static inventory and size/reference checks. They are intentionally called candidates unless direct dead-code evidence is stated.

| Candidate | Approx. size / signal | Classification |
| --- | --- | --- |
| site-package.tgz | 48.52 MB; tracked, ignored, generated dist snapshot | Remove after release-pipeline check |
| site-package-2.tgz | 48.52 MB; tracked, ignored, generated dist snapshot | Remove after release-pipeline check |
| events/met-summit-group-restored-cropped.png | ~2.87 MB; no source reference found | Archive candidate |
| events/met-summit-group-restored.png | ~2.35 MB; no source reference found | Archive candidate |
| anatomy-focus-parotid.png | ~2.03 MB; no source reference found | Archive candidate |
| anatomy-hero.png | ~2.01 MB; no source reference found | Archive candidate |
| Older anatomy/topic/focus PNG/WebP set | Many ~1.8-2.0 MB files; current code uses v2 model | Runtime/log verification required |
| og.png | ~1.51 MB; no explicit code reference found | Check framework metadata conventions before action |
| assets/identity/staff duplicates | 19 byte-identical AVIFs also in public/staff | Keep one authoritative source + runtime copy policy |
| Legacy CSS families | 119 static selector candidates | Coverage-led removal only |

A history rewrite, worktree pruning, database-table drop, bucket deletion, or clinical-corpus deletion is destructive and outside this report-only handoff. Each requires explicit authorization and a separate recovery plan.